**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 26 June 2025 |
| Team ID | LTVIP2025TMID59421 |
| Project Name | OrderOnTheGo: Your On-Demand Food Ordering |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| **Sprint-1** | |  | | --- | | **User Authentication** | | USN-1 | As a user, I can sign up and log in securely. | 3 | High |  |
| **Sprint-2** | **Restaurant Discovery & Booking** | USN-3 | As a user, I can search and filter restaurants by location/cuisine. | 2 | High |  |
| **Sprint-3** | **Profile Management** | USN-4 | As a restaurant owner, I can set up and update my profile and menu | 3 | High |  |
|  |  | USN-5 | As a user, I can update my profile information. | 2 | High |  |
|  |  | USN-6 | As a user, I can send/receive messages with customer support or restaurants. | 2 | Medium |  |
| **Sprint-4** | **Payment Integration & Reviews** | USN-7 | As a customer, I can securely pay for my food orders. | 3 | High |  |
|  |  | USN-8 | |  | | --- | |  |  |  | | --- | | As a user, I can leave a review after receiving the food | | 2 | Medium |  |
|  | **Account Settings** | USN-9 | As a user, I can change my password. | 2 | Medium |  |
|  |  |  |  |  |  |  |

**Product Backlog & Sprint Schedule**

**Project Tracker, Velocity & Burndown Chart**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| **Sprint-1** | 20 | 2 Days | 16 June 2025 | 17 june 2025 | 20 | 17 june 2025 |
| **Sprint-2** | 20 | 2 Days | 18 June 2025 | 19 june 2025 | 20 | 19 june 2025 |
| **Sprint-3** | 20 | 4 Days | 20 June 2025 | 23 june 2025 | 20 | 23 june 2025 |
| **Sprint-4** | 20 | 2 Days | 24 June 2025 | 26 june 2025 | 20 | 26 june 2025 |